Technical Design Document

Module 2: Data Extraction, Processing, and Compliance Document Structuring

| Field | Details |
| --- | --- |
| Project | MACE |
| Organization Context | Aseries Envirotek India Private Limited |
| Module | Module 2 |
| Document Type | Technical Design Document (TDD) |
| Technology Focus | Python backend, SQL database, React frontend integration, VS Code Devcontainer |

This document describes the technical design for Module 2. It is intended to guide implementation, testing, and future maintenance.

# 1. Introduction

## 1.1 Purpose

This Technical Design Document explains how Module 2 of the MACE project will be technically designed and implemented. Module 2 focuses on mining-related environmental compliance data extraction, validation, processing, and structuring.

The document follows the Microsoft technical design approach where a TDD describes the solution from a technical perspective, including architecture, data model, security, interfaces, integrations, reporting, migration, and testing.

## 1.2 Background

Aseries Envirotek India Private Limited is a compliance execution company that assists organizations in meeting regulatory and non-regulatory compliance requirements. The company profile mentions services such as Pre-Feasibility Reports, Form 1, Form 1A, Environmental Impact Assessment reports, Environmental Management Plans, baseline data generation, ecology and biodiversity studies, socio-economic studies, public hearing support, and Environmental Clearance assistance.

Module 2 is designed around this compliance workflow, with the first project focus on mining-related data.

## 1.3 Difference from SDD

The Software Design Document explains what the module does and how it fits into the system. This Technical Design Document explains how the module will be built technically.

# 2. Project Overview

## 2.1 Module Name

Module 2: Data Extraction, Processing, and Compliance Document Structuring

## 2.2 Module Goal

The goal of Module 2 is to convert raw mining project and environmental data into clean, validated, structured, and compliance-ready sections that can later be used for report generation, dashboards, and review workflows.

## 2.3 Technical Scope

Input collection from forms, uploaded files, or database records.

Validation of required mining and environmental fields.

Cleaning and standardization of project data.

Classification of data into compliance document sections.

Storage of processed data in SQL database tables.

Structured output for future report generation.

Error handling and testable backend functions.

## 2.4 Out of Scope

Direct government portal submission.

Final legal approval or clearance decision-making.

Fully automated PDF or Word report generation.

Real-time monitoring sensor integration.

Advanced artificial intelligence-based document writing.

# 3. Architecture Solution Design

## 3.1 High-Level Architecture

Frontend / Uploaded File / Existing Database
                |
                v
        Input Handler Layer
                |
                v
        Validation Layer
                |
                v
        Data Processing Layer
                |
                v
        Compliance Mapping Layer
                |
                v
        Database Access Layer
                |
                v
        Structured Output / Reporting Module

## 3.2 Architecture Explanation

The frontend or file upload system sends project data to the backend. The input handler converts the received data into a standard internal format. The validation layer checks mandatory values. The data processing layer cleans and normalizes the data. The compliance mapping layer connects each field to the correct compliance document section. Finally, the data access layer saves the processed output into the database.

## 3.3 Key Design Decisions

| Decision | Reason |
| --- | --- |
| Use Python for backend processing | Python is simple, readable, and suitable for data processing. |
| Use SQL database | Compliance data is structured and needs reliable storage. |
| Keep validation separate from processing | Makes testing and debugging easier. |
| Use modular architecture | Each part can be updated independently. |
| Store section-wise outputs | Helps future report generation and review. |
| Use Devcontainer | Keeps the development environment consistent for all team members. |

## 3.4 Scalability and Performance Considerations

Use primary keys and foreign keys in database tables.

Index search fields such as project_id, document_type, and section_name.

Validate data before database insertion.

Process large uploads in stages.

Return only required data to the frontend.

Use reusable functions for repeated validations.

## 3.5 Usability and Maintainability Considerations

Divide code into small files and functions.

Use easy-to-understand error messages.

Document the database schema clearly.

Use meaningful function and variable names.

Explain testing steps in README.md.

# 4. Technical Components

## 4.1 Proposed Folder Structure

MACE/
|-- README.md
|-- docs/
|   |-- Module2_SDD.md
|   |-- Module2_TDD.md
|-- src/
|   |-- module2/
|       |-- __init__.py
|       |-- input_handler.py
|       |-- validators.py
|       |-- processors.py
|       |-- compliance_mapper.py
|       |-- database.py
|       |-- schemas.py
|       |-- errors.py
|       |-- tests/
|           |-- test_validators.py
|           |-- test_processors.py
|           |-- test_mapper.py
|-- requirements.txt
|-- .devcontainer/
|   |-- devcontainer.json

## 4.2 Component Responsibilities

| Component | Responsibility |
| --- | --- |
| input_handler.py | Receives form data, uploaded data, or database data. |
| validators.py | Checks missing fields, invalid data types, and invalid values. |
| processors.py | Cleans data, standardizes values, and groups related fields. |
| compliance_mapper.py | Maps processed data to PFR, Form 1, EIA, EMP, and baseline sections. |
| database.py | Saves and retrieves records from SQL database. |
| schemas.py | Defines expected input and output structures. |
| errors.py | Defines custom error messages and error classes. |
| tests/ | Stores unit tests for each component. |

## 4.3 Internal Processing Flow

receive_input()
      |
      v
validate_project_data()
      |
      v
clean_environment_data()
      |
      v
map_to_compliance_sections()
      |
      v
save_structured_output()
      |
      v
return_response()

# 5. Data Model Design

## 5.1 Main Entities

MiningProject

BaselineEnvironmentData

AirQualityData

WaterQualityData

SoilQualityData

NoiseData

EcologyBiodiversityData

SocioEconomicData

ComplianceSection

## 5.2 Database Table Design

### 5.2.1 mining_project

| Column | Type | Constraint | Description |
| --- | --- | --- | --- |
| project_id | INTEGER | Primary Key | Unique project ID |
| project_name | VARCHAR(255) | Not Null | Mining project name |
| company_name | VARCHAR(255) | Not Null | Project proponent/company |
| mineral_type | VARCHAR(100) | Not Null | Mineral type |
| lease_area | DECIMAL | Not Null | Mining lease area |
| production_capacity | VARCHAR(100) | Nullable | Production capacity |
| district | VARCHAR(100) | Not Null | District |
| state | VARCHAR(100) | Not Null | State |
| status | VARCHAR(50) | Default Draft | Record status |
| created_at | DATETIME | Auto | Created timestamp |

### 5.2.2 baseline_environment_data

| Column | Type | Constraint | Description |
| --- | --- | --- | --- |
| baseline_id | INTEGER | Primary Key | Unique baseline ID |
| project_id | INTEGER | Foreign Key | Linked project |
| study_period | VARCHAR(100) | Nullable | Baseline study period |
| air_summary | TEXT | Nullable | Air quality summary |
| water_summary | TEXT | Nullable | Water quality summary |
| soil_summary | TEXT | Nullable | Soil quality summary |
| noise_summary | TEXT | Nullable | Noise summary |
| ecology_summary | TEXT | Nullable | Ecology and biodiversity summary |
| socio_economic_summary | TEXT | Nullable | Socio-economic summary |

### 5.2.3 compliance_sections

| Column | Type | Constraint | Description |
| --- | --- | --- | --- |
| section_id | INTEGER | Primary Key | Unique section ID |
| project_id | INTEGER | Foreign Key | Linked project |
| document_type | VARCHAR(50) | Not Null | PFR, Form 1, EIA, EMP |
| section_name | VARCHAR(255) | Not Null | Compliance section name |
| section_content | TEXT | Nullable | Processed section content |
| completion_status | VARCHAR(50) | Default Pending | Completion status |
| updated_at | DATETIME | Auto | Last update timestamp |

## 5.3 Relationships

mining_project 1 ----- many baseline_environment_data
mining_project 1 ----- many air_quality_data
mining_project 1 ----- many water_quality_data
mining_project 1 ----- many soil_quality_data
mining_project 1 ----- many noise_data
mining_project 1 ----- many compliance_sections

## 5.4 Data Validation Rules

| Field | Validation Rule |
| --- | --- |
| project_name | Required, string, minimum 3 characters |
| company_name | Required, string |
| mineral_type | Required, string |
| lease_area | Required, numeric, greater than 0 |
| district | Required, string |
| state | Required, string |
| pH value | Numeric, expected range 0 to 14 |
| PM10 / PM2.5 | Numeric, non-negative |
| noise level | Numeric, non-negative |
| document_type | Must be one of PFR, Form 1, EIA, EMP |

# 6. Interface and Integration Design

## 6.1 Input Interface

React frontend form.

Uploaded Excel/CSV file.

Existing database record.

Another backend module.

## 6.2 Sample Input JSON

{
  "project_name": "Example Limestone Mining Project",
  "company_name": "ABC Minerals Pvt. Ltd.",
  "mineral_type": "Limestone",
  "lease_area": 25.5,
  "production_capacity": "1 MTPA",
  "district": "Raigarh",
  "state": "Maharashtra"
}

## 6.3 Output Interface

{
  "project_id": 101,
  "status": "processed",
  "sections": [
    {
      "document_type": "EIA",
      "section_name": "Baseline Environmental Status",
      "completion_status": "completed"
    },
    {
      "document_type": "EMP",
      "section_name": "Mitigation Measures",
      "completion_status": "pending"
    }
  ]
}

## 6.4 Suggested API Endpoints

| Method | Endpoint | Purpose |
| --- | --- | --- |
| POST | /api/module2/projects | Create mining project record |
| GET | /api/module2/projects/{project_id} | Fetch project details |
| POST | /api/module2/baseline | Save baseline environmental data |
| POST | /api/module2/process | Process and map compliance data |
| GET | /api/module2/sections/{project_id} | Fetch structured compliance sections |
| PUT | /api/module2/sections/{section_id} | Update section content |

## 6.5 Integration with Other Modules

| Source / Target | Integration Purpose |
| --- | --- |
| Module 1 | Receives collected raw project data. |
| Module 2 | Validates, processes, and maps data. |
| Module 3 | Uses structured data for report generation or review. |
| SQL Database | Stores project, baseline, and compliance section records. |
| React Frontend | Displays forms, errors, and preview sections. |

# 7. Security Requirements

## 7.1 Authentication

Only authenticated users should access Module 2 functionality. The system should verify the user before allowing project creation, editing, or data processing.

## 7.2 Authorization

| Role | Permission |
| --- | --- |
| Admin | Full access to create, edit, delete, and review records. |
| Consultant | Create and update project and environmental data. |
| Reviewer | View and comment on processed sections. |
| Viewer | Read-only access. |

## 7.3 Data Security

Validate inputs before storage.

Prevent SQL injection using parameterized queries or an Object Relational Mapper.

Do not expose sensitive project data in error messages.

Store database credentials in environment variables.

Check uploaded files for allowed formats.

## 7.4 Audit Requirements

Project creation.

Section updates.

Data processing.

User modifications.

# 8. Additional Functionality

## 8.1 Error Handling

| Error Case | Expected Response |
| --- | --- |
| Missing project name | Project name is required. |
| Invalid lease area | Lease area must be a valid positive number. |
| Invalid pH value | pH value must be between 0 and 14. |
| Missing document type | Document type is required. |
| Database failure | Unable to save data. Please try again. |

## 8.2 Logging

Validation failures.

Processing errors.

Database errors.

Successful processing events.

Logs should not store sensitive data unnecessarily.

## 8.3 Future Technical Enhancements

Automatic report generation in DOCX or PDF.

AI-based section suggestions.

File parsing from Excel or PDF.

Dashboard for compliance progress.

Integration with PARIVESH workflow references.

# 9. Reporting and Analytics

## 9.1 Reporting Purpose

Reporting will help the team track whether project data has been completed, validated, and mapped to compliance sections.

## 9.2 Possible Dashboard Metrics

| Metric | Description |
| --- | --- |
| Total projects | Number of mining projects entered. |
| Completed sections | Number of sections marked complete. |
| Pending sections | Number of sections still incomplete. |
| Missing fields | Count of missing required values. |
| Document readiness | Percentage of completed compliance sections. |

## 9.3 Report Export

JSON.

CSV.

DOCX.

PDF.

# 10. Migration Design

## 10.1 Migration Need

If previous project data exists in Excel, CSV, or manual documents, it may need to be migrated into the new SQL database.

## 10.2 Migration Steps

Collect old data files
        |
        v
Clean field names
        |
        v
Map old fields to new database fields
        |
        v
Validate records
        |
        v
Import into SQL database
        |
        v
Verify imported data

## 10.3 Sample Field Mapping

| Old Field | New Field |
| --- | --- |
| Project Name | project_name |
| Mineral | mineral_type |
| Lease Size | lease_area |
| District Name | district |
| State Name | state |
| Air Summary | air_summary |
| Water Summary | water_summary |

# 11. Testing and Acceptance Criteria

## 11.1 Unit Testing

Project data validation.

Environmental data validation.

Data cleaning.

Compliance section mapping.

Database save functions.

## 11.2 Integration Testing

Frontend to backend data submission.

Backend to database storage.

Data processing and retrieval flow.

Module 2 output used by another module.

## 11.3 Test Cases

| Test Case | Input | Expected Result |
| --- | --- | --- |
| Valid mining project | Complete valid data | Project saved successfully |
| Missing project name | Empty project_name | Validation error |
| Invalid lease area | Negative number | Validation error |
| Valid baseline data | Air, water, soil, noise data | Data processed successfully |
| Missing compliance section | Empty document_type | Validation error |
| Database unavailable | Valid input | Database error handled safely |

## 11.4 Acceptance Criteria

It accepts mining project data.

It validates required fields.

It processes environmental data correctly.

It maps processed data into compliance sections.

It stores structured data in the database.

It returns clear success and error responses.

It can be tested inside the VS Code Devcontainer.

# 12. Deployment and Devcontainer Setup

## 12.1 Development Environment

VS Code.

Docker Desktop.

Devcontainer.

Python.

SQL database.

GitHub repository.

## 12.2 Environment Variables

DATABASE_URL=postgresql://user:password@localhost:5432/mace
APP_ENV=development
DEBUG=True

## 12.3 Basic Setup Flow

Clone MACE repository
        |
        v
Open in VS Code
        |
        v
Reopen in Devcontainer
        |
        v
Install dependencies
        |
        v
Run tests from README.md
        |
        v
Start development

# 13. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Incomplete environmental data | Add missing-field validation and preview screen. |
| Changing compliance formats | Keep compliance mapping configurable. |
| Wrong numerical values | Add type and range validation. |
| Database schema changes | Use migrations and documentation. |
| Large files | Process uploads in stages. |
| Team environment mismatch | Use Devcontainer. |

# 14. References

Microsoft Learn: Create a functional and technical design document.

Aseries Envirotek India Private Limited Company Profile.

# 15. Conclusion

Module 2 will be implemented as a backend-focused data processing module using Python and SQL. It will receive mining project data, validate the inputs, process environmental information, map the data into compliance document sections, and store the structured output for future reporting and review.

This TDD gives the technical base for developers to build Module 2 in a clear, modular, testable, and maintainable way.